REVITALIZATION OF STERN VILLAGE - UPDATES FROM HARRIET POLANSKY

Minutes of the Resident Participation Meeting on October 16, 2014

Ms. Polansky opened the meeting at 11:10am and introduced the team members.

Trumbull Housing and Revitalization and Rehabilitation Team Members

Present:  Ms. Harriet Polansky

Mr. Neil Gerhardt

Ms. Paulette Mack

Millennium

Mr. Whitaker Jr., Managing Member

Mr. Frank Stellato, Associate Director

Wiles Architect

Mr. George Wiles, Executive Director

Mr. Brandt Jobst, Architect

A sign-in sheet was passed around for residents to sign.

Ms. Polansky discussed the agenda items which included an overview of State mandates for

Pre-development, funding sources applicable to Stern Village and requirements from CHFA and DOH for the submission of the application.

Mr. Whitaker discussed the application process and the need for a conceptual master plan for the Stern Village revitalization and redevelopment project.  Mr. Whitaker stated that it was important to have input from the residents as the project moves forward.

Ms. Polansky stated that the master-plan concept will be due the third week in November, 2014.  At that time, a concept of the Stern Village revitalization and redevelopment project will be presented to the State.  In April, 2015, the Trumbull Housing Authority (THA) will apply for funding; it will take approximately 8 to 9 months to receive notification of its approval.  It is anticipated that THA will receive notification of approval for RAP funding by the end of July or the beginning of August, 2015.  Once approved, construction will start around March or April, 2016.  The master plan will not be entered as a single project; consideration for this large project will have to be done in phases.

Mr. Whitaker stated he plans to attend a forum in Hartford where Governor Malloy and Tom Foley will be addressing Affordable Housing funding; he added that it is important to start a Resident Council to get residents involved in the Stern Village revitalization/redevelopment project.

Ms. Polansky reported that Ms. Kimberly Pietrorzaio, Executive Director, TOVAH, Inc. is already working with the residents on forming this council at THA.

Mt. Whitaker added that the 100-unit revitalization/rehabilitation project MILLENNIUM has been working on at Glen Apartments, Memorial Drive, Danbury, CT is near completion. Ms. Polansky suggested that THA secure a bus that will accommodate 35 residents to visit the property.  The residents who attended this meeting agreed this was a great idea.

Mr. Whitaker stated that the Glen Apartments’ units are similar to the units included in the Stern Village revitalization and redevelopment project.  Square footage to the units at Stern Village could be attained by adding screened-in patios and storage space.  The screen patio and storage areas are not meant to be used for living quarters.  Residents are interested in having a washer/dryer combination and discussed their hot water heaters that were taking up too much space.  All of these suggestions will be considered in the Stern Village project.

The residents were also concerned about relocating while this project is underway.

Ms. Polansky and Mr. Whitaker discussed having “motel units” at Stern Village.  Vacant apartments will be rehabbed and residents will be able to move into those units.  A resident can choose to stay at the new location or move back to his/her old apartment.  A relocation plan will be in place that will be discussed with the residents.  Residents can choose to pack themselves up or have THA pay for their moving expenses.  MILLENNIUM will be responsible for the resident’s change of address, Lifeline (ERS), cable, oxygen, and other medical equipment.  CARDNO will check for mold, mildew and asbestos for safety precautions before the project begins.  A high-energy evaluation will be done to conserve energy for all residents in their new apartments.

The next meeting date is yet to be determined.

The meeting adjourned at 12:30pm.

Submitted by,

Paulette Mack

Resident Services Coordinator